ADDENDUM NO. #		20-0xxx
ADDENDUM NO. 1		26-704
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Office of Procurement Services
P.O. Box 7800 • 315 W. Main St., Suite 416 • Tavares, FL 32778
SOLICTATION: CEI Services of CR466A from E. of Timbertop LN to E. of Poinsettia Ave				                 6/4/2026

Vendors are responsible for the receiving and acknowledging all solicitation addenda. An electronically signed copy of each addendum must be submitted along with the solicitation response. Failure to acknowledge any addendum may result in the submission being disqualified from award consideration.
THIS ADDENDUM DOES NOT ALTER THE PROPOSAL SUBMISSION DEADLINE.
QUESTIONS/RESPONSES
Q1. Will there be a pre-solicitation meeting for this advertisement?
A. Refer to Bid Documents, specifically 26-704 Contract CEI Services for CR466A Timbertop to Poinsettia, Section 6 Pre-Proposal Conference. 
Q2. When is the anticipated construction date?
A. Construction to start March 2027.
Q3. What is the anticipated construction duration?
A. 680 days.
Q4. What is the anticipated construction amount?
A. $20,538,314.
Q5. Does the county have preliminary plans that they can post?
A. Refer to: Exhibit G – Utility Adjustment Plans, Exhibit H – Signalization Plans and Exhibit I – Construction Plans.
Q6. What is the funding source for the project?
A. The funding is a combination of federal, state and county funding. 
Q7. Would you please provide any available construction plans, permits, and related project information for firms cons pursuing this project?
A. Refer to: Exhibit G – Utility Adjustment Plans, Exhibit H – Signalization Plans and Exhibit I – Construction Plans. Found at this link here: 26-704 CEI Services for CR466A
Q8. I’d like to request the plans and utility work schedules be posted for 26-704, CEI Services for CR 466A from E. of Timbertop Ln to E. of Poinsettia Ave, please.
A. Utility work schedules are not currently available.  The work will include water and wastewater construction for Fruitland Park. 
ADDITIONAL INFORMATION
The following Exhibits have been added to this solicitation:
EXHIBIT G – Utility Adjustment Plans
EXHIBIT H – Signalization Plans
EXHIBIT I – Construction Plans

EXHIBITS G-I can be viewed at this link: [image: ​Folder icon] 26-704 CEI Services for CR466A



ACKNOWLEDGEMENT

Firm Name:  Click or tap here to enter text.
I hereby certify that my electronic signature has the same legal effect as if made under oath; that I am an authorized representative of this vendor and/or empowered to execute this submittal on behalf of the vendor.  
Signature of Legal Representative Submitting this Bid:  Click or tap here to enter text.
Date: Click or tap to enter a date.
Print Name: Click or tap here to enter text.
Title: Click or tap here to enter text.
Primary E-mail Address: Click or tap here to enter text.
Secondary E-mail Address: Click or tap here to enter text.

Page 2 of 2

Page 2 of 2

image1.jpeg
LAKE

COUNTY FL

REAL FLOR




image2.png




